## 7.11 Planned scalability changes

To support a catalogue of millions of documents (about 500 TB of source data), the following changes are planned in services/search/backend. Each change keeps the existing rule that unpublished, unlicensed or expired documents are never returned.

### S1. Vector search: filter inside Qdrant instead of passing an id list

- Current: every eligible document id is loaded from PostgreSQL and sent to Qdrant as a HasIdCondition. The request fails with HTTP 422 above 100,000 ids.

- Planned: use Qdrant's filterable HNSW search with payload filters published = true and expires_at > now. Both fields are already indexed. Then run a post-filter verification with VISIBLE_SQL on the top-k hits only, over-fetching by a factor of 1.5 so that removed hits don't shorten the page.

- Files: services/vector_search_service.py, services/similar_search_service.py, modules/shared/indexer.py (re-index when a licence status changes).

### S2. Keyword search: PostgreSQL full-text index instead of regex scans

- Current: a case-insensitive regex (~* '\y<token>') over nine text columns, which scans the whole table on every query.

- Planned: a weighted tsvector column searched through a GIN inverted index. Field weights map to setweight classes: A = title; B = category, file name, caption and tags; C = description and summary; D = OCR text and transcript. Prefix queries (token:*) keep the current word-start matching, and ranking uses ts_rank_cd (cover-density ranking).

- Files: repositories/file_repository.py, scripts/migrate_integration.py (column and CREATE INDEX CONCURRENTLY).

### S3. Hybrid search: fuse lightweight candidates

- Current: up to 10,000 complete rows, including OCR and transcript text, are loaded before fusion.

- Planned: fetch only (file_id, score, ingested_at, download_count, preview_count, file_size), apply Reciprocal Rank Fusion and the bounded re-ranking unchanged, and load full metadata only for the page being returned (late materialisation).

- Files: services/hybrid_search_service.py, services/search_service.py, services/metadata_service.py.

### S4. Facets: compute in a single pass

- Current: each active type, resolution or size filter re-runs the full search, and candidate ids are passed as large IN (...) lists.

- Planned: retrieve the candidate set once without those filters, join it through unnest(array) or a temporary table (hash join instead of IN lists), and derive each facet with a GROUP BY. Cache results in Redis with a 60-second TTL, keyed by a hash of the query and filters plus a catalogue version number.

- Files: services/search_service.py, repositories/file_repository.py, services/facet_service.py.

### S5. Qdrant collection: sharding, replication and tuned HNSW

- Planned: recreate the collection with 6 shards (hash-partitioned by point id), replication factor 2 on a 3-node cluster, and HNSW with m = 16, ef_construct = 128, plus a configurable search-time hnsw_ef (starting at 128). If benchmarks confirm acceptable recall, add scalar int8 quantisation with rescoring. Connect over gRPC.

- Migration: blue-green switch through a Qdrant collection alias. Copy vectors from the old collection with scroll and upsert, so no re-embedding is needed, then repoint the alias. Rollback means pointing the alias back.

- Files: modules/shared/vector_store.py, app/db/qdrant.py.

### S6. Resilience and caching

- Graceful degradation: if Qdrant is unavailable, hybrid search returns keyword-only results flagged partial_results: true, using a circuit breaker so that repeated failures skip the vector branch quickly.

- Shared embedding cache: replace the per-process LRU cache with a Redis cache keyed by model version and normalised query text, so all search API replicas share it.

- Files: services/hybrid_search_service.py, clients/embedding_client.py.

### S7. Database access

- Planned: add PgBouncer transaction pooling (asyncpg statement_cache_size=0) and an optional read replica for retrieval and facet queries. The final licence check (S1) always runs on the primary.

- Files: db/postgres.py, core/config.py.

Table 14.1. Summary of planned changes

| Change | Algorithm / technique | Removes |
| --- | --- | --- |
| S1 Vector filtering | Filterable HNSW + top-k post-filter with over-fetch | 100,000-id limit (HTTP 422) |
| S2 Keyword search | GIN inverted index, weighted tsvector, ts_rank_cd | Full-table regex scans |
| S3 Hybrid retrieval | RRF on lightweight tuples, late materialisation | 10,000 full rows per request |
| S4 Facets | Single candidate pass, hash join, Redis TTL cache | Repeated searches and large IN lists |
| S5 Qdrant layout | Hash sharding, replication, tuned HNSW, alias migration | Single node, no high availability |
| S6 Resilience | Circuit breaker, shared Redis cache | Hard failures and per-replica caches |
| S7 Database | Connection pooling, read replica | Connection exhaustion under load |